Sprint 1

Goal: As a user I would like to be able to create a profile, login, and play rock paper scissors online.

Goal: As a developer I would to have all the basic skills necessary to achieve the above.

|  |  |  |  |
| --- | --- | --- | --- |
|  | **User Stories** | **Story Points (hrs)** |  |
| 1 | **As a user, I would like to be able to play RPS** | **24 hours** |  |
|  | HTML outline | 3 |  |
|  | User input, user ability to choose Rock, Paper, or Scissors | 4 |  |
|  | Discussion Design/Learning | 5 |  |
|  | Visual (css/d3.js) | 3 |  |
|  | Game logic | 4 |  |
|  | Data Logging | 5 |  |
|  |  |  |  |
| 2 | **Login/Account** | **13 hours** |  |
|  | Establish database | 3 |  |
|  | Login HTML page | 4 |  |
|  | Page clean up | 3 |  |
|  | Import user data collection | 3 |  |
|  |  |  |  |
| 3 | **Profile** | **17 hours** |  |
|  | Design meeting | 3 |  |
|  | HTML outline | 3 |  |
|  | Customization display | 4 |  |
|  | Customization input | 3 |  |
|  | Stats at a glance | 4 |  |
|  |  |  |  |
| 4 | **Basic Skills with technologies** | **30 hours** |  |
|  | Develop git workflow | 4 |  |
|  | Merge conflicts | 5 |  |
|  | HTML | 3 |  |
|  | CSS | 3 |  |
|  | Javascript | 3 |  |
|  | D3.JS | 3 |  |
|  | Hosting | 3 |  |
|  | Database Research | 3 |  |
|  | Initialization Meeting | 3 |  |